PES UNIVERSITY

Software Engineering Mini-Project — Section B

IT Infrastructure Management Software

Software Test Plan (STP)

| Project | IT Infrastructure Management Software |
| --- | --- |
| Version | 2.0 |
| Authors | Team 03 QA (SE Project 2026, Section B) |
| Date | 22-10-2026 |
| Status | Baseline for evaluation |
| Repository | SE-Project-2026-B-sec/Team-03---IT-infrastructure-management-software |

Table of Contents

Open in Word and press Ctrl+A then F9 to build the table of contents.

# 1. Introduction

Purpose: This plan defines how the IT Infrastructure Management Software (ITIM) v1.0 is tested: objectives, scope, strategy, environment, schedule, responsibilities, and the concrete test cases that verify every requirement in the SRS.

Scope: All 27 SRS requirements: 16 functional (IT-F-001 to IT-F-016), 6 non-functional (IT-NF-001 to IT-NF-006) and 5 security (PRJ-SR-001 to PRJ-SR-005). Every test case in section 13 is automated and runs in the CI pipeline on each push and pull request.

References: SRS v2.0 (including the RTM), SAD v2.0, ISO/IEC/IEEE 29119-3, OWASP ASVS 4.0, WCAG 2.1.

Definitions: SUT (system under test), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), p95 (95th-percentile latency), CI (continuous integration).

# 2. Test Items

| Item | Source |
| --- | --- |
| Authentication, JWT and RBAC | src/services/users.js, src/security/jwt.js, src/security/rbac.js |
| Hardware asset module (incl. barcode, depreciation, maintenance, decommissioning) | src/services/hardware.js, src/services/barcode.js |
| Software license module and key vault | src/services/licenses.js, src/security/vault.js |
| Endpoint telemetry and compliance module | src/services/compliance.js |
| Procurement module | src/services/procurement.js |
| Alerts, notifications and reports | src/services/alerts.js, src/services/notifications.js, src/services/reports.js |
| HTTP layer, validation, rate limiting | src/app.js, src/routes.js, src/http/*, src/lib/validate.js, src/security/rate-limiter.js |
| Persistence, audit log and backups | src/store/* |
| Dashboard | public/* |

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

IT-F-001 Register hardware asset; IT-F-002 Check-out / check-in; IT-F-003 Barcode label and scan lookup; IT-F-004 Depreciation.

IT-F-005 License pools; IT-F-006 Seat allocation without over-allocation; IT-F-007 Manifest ingestion and reconciliation; IT-F-008 Blacklisted software detection.

IT-F-009 Requisition submission; IT-F-010 Three-tier approval; IT-F-011 Purchase order and delivery onboarding.

IT-F-012 Under-licensing alert; IT-F-013 Expiry alerts; IT-F-014 Compliance report.

IT-F-015 Maintenance logging; IT-F-016 Decommissioning.

IT-NF-001 Performance; IT-NF-002 Reliability; IT-NF-003 Scalability; IT-NF-004 Audit trail; IT-NF-005 Accessibility; IT-NF-006 Disaster recovery.

PRJ-SR-001 TLS; PRJ-SR-002 Authentication and RBAC; PRJ-SR-003 Key protection; PRJ-SR-004 Input validation and hardening; PRJ-SR-005 Brute-force and rate limiting.

# 4. Features Not to be Tested

The endpoint agent program (out of scope; the agent API is tested with simulated agents).

Email or chat delivery of notifications (not implemented; in-app notifications are tested).

Physical barcode scanner hardware (scanners act as keyboards; the encoding is verified by decoding labels and was cross-checked with the ZXing decoder).

99.9% monthly availability (an operational measurement; the mechanisms behind it are tested in TC-REL-01).

Production TLS certificates issued by a public CA (TLS behaviour is tested with a self-signed certificate).

# 5. Test Approach / Strategy

## 5.1 Test Levels

Unit tests: pure functions tested directly, for example computeDepreciation, the barcode decoder, the expiry bucketing and AES-GCM tamper detection.

Integration tests: most test cases start the real HTTP server on a random local port, in-process, with test secrets, and drive it through fetch. This exercises routing, authentication, RBAC, validation, services and the store together.

System tests: TC-REL-01 starts the production entry point (node src/index.js) as a separate process and sends it SIGTERM; TC-DR-01 and TC-AUDIT-01 use real data files on disk; TC-SEC-01 performs real TLS handshakes. The CI staging stage then deploys the packaged build and runs scripts/smoke.js against it.

Acceptance tests (UAT): the course evaluator and team walk through the dashboard with the demo accounts, using the acceptance criteria in SRS section 4 as the checklist.

## 5.2 Test Types

Functional (positive and negative): every FR test checks the success path and the specified error codes.

Boundary: zero and fractional seats, last available seat, 100 KB body limit, 5th and 6th login attempt, expiry thresholds at 60, 30 and 7 days.

Concurrency: 10 simultaneous allocation requests for 3 seats (TC-SAM-02).

Performance and scalability: 50 concurrent clients (TC-PERF-01); 50,000 assets and 100,000 seats (TC-SCALE-01).

Reliability and recovery: fault isolation, graceful shutdown, crash recovery, backup restore (TC-REL-01, TC-DR-01).

Accessibility: automated WCAG 2.1 AA checks (TC-UX-01).

Regression: the full suite runs on every push and pull request on Node.js 18, 20 and 22.

Security validation: see below and TC-SEC-01 to TC-SEC-05.

Security validation

TLS 1.3 enforcement, HSTS and HTTP-to-HTTPS redirect.

JWT tampering, alg=none, expired and wrongly signed tokens; cross-role access attempts.

Product-key masking in every response, encrypted storage, reveal permission and audit.

Unknown fields, prototype pollution, markup injection, non-JSON bodies, oversized bodies, path traversal, CSV formula injection.

Brute-force lockout and API rate limiting.

Static analysis with ESLint security rules (npm run sast) and dependency audit (npm audit) in CI stage 2; CodeQL on public repositories.

## 5.3 Entry and Exit Criteria

Entry criteria

npm run lint and npm run check:docs pass (CI stage 1).

Test environment available: Node.js 18.18 or later; openssl on the path for TC-SEC-01.

Test data is created by each test (demo users are seeded automatically on start).

Exit criteria

100% of the test cases in section 13 executed.

100% passed, with no skipped security test in CI.

No open defect of severity Critical or High.

Every SRS requirement maps to at least one passing test case (checked automatically by scripts/check-docs.js).

The CI pipeline is green on the main branch, including the staging smoke test.

# 6. Test Environment

| Component | Specification |
| --- | --- |
| Hardware | GitHub-hosted runner (ubuntu-latest) or a developer laptop |
| Operating system | Ubuntu (CI); macOS and Windows supported for local runs |
| Runtime | Node.js 18.x, 20.x and 22.x (CI matrix) |
| Test framework | Node.js built-in runner node:test with node:assert; no third-party test libraries |
| Tools | openssl (test certificates), ESLint 9 with eslint-plugin-security, npm audit, CodeQL |
| Test data | Demo users for every role seeded on start (password configured by the tests); assets, licenses and requisitions created by each test; temporary data and backup files in the OS temp directory, removed afterwards |
| Defect tracking | GitHub Issues |

# 7. Test Schedule

| Milestone | Date | Deliverable | Owner |
| --- | --- | --- | --- |
| Test plan baseline | 22-10-2026 | This document (v2.0) | QA Lead |
| Automated suite complete | 22-10-2026 | 27 test cases in tests/, passing locally on Node 18, 20 and 22 | Test Engineer |
| CI pipeline green | On first push to the repository | Workflow run with all five stages passing | DevOps |
| UAT walkthrough | 27-10-2026 to 29-10-2026 | Signed-off acceptance checklist; manual screen-reader review for IT-NF-005 | Team and Evaluator |
| Test summary report | 30-10-2026 | Final test summary using the CI artifacts | QA Lead |

# 8. Test Deliverables

This test plan.

Automated test scripts: tests/*.test.js and the shared helper tests/helpers.js.

Test execution logs: TAP output (test-results/results.tap) and coverage output uploaded as CI artifacts for each Node version.

Performance and scalability measurements printed as test diagnostics in the CI log.

Defect reports (GitHub Issues).

Test summary report.

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | <Name> | Maintain the plan and RTM, review results, sign off |
| Test Engineer | <Name> | Write and maintain automated tests, investigate failures, log defects |
| Developer / DevOps | Dilipan Y | Fix defects, maintain the CI pipeline |
| Product Owner | Course Evaluator | Approve results and readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Timing-based tests (performance, scalability) are slower on shared CI runners | Budgets include generous headroom (measured p95 is roughly 10 times below the limit); measured values are logged so trends are visible |
| openssl missing on a developer machine | TC-SEC-01 reports as skipped locally; CI runners always provide openssl, and a skip in CI counts as a failure of the exit criteria |
| A failing assertion leaves a server running and hangs the run | Every test that starts its own server stops it in a finally block or after hook; CI jobs have a timeout |
| Tests depending on each other's data | Each test file starts its own server with an empty store |

# 11. Assumptions & Dependencies

Node.js 18.18 or later is installed; no network access is needed to run the tests.

Local ports can be opened on 127.0.0.1 (random free ports are used).

The CI runner can download the dev dependencies (ESLint) from npm for stages 1 and 2.

# 12. Suspension & Resumption Criteria

Suspend testing if:

the build or lint stage fails (tests do not start);

more than 30% of test cases fail, which indicates an environment or build problem rather than individual defects;

the documentation integrity check fails (requirements and tests are out of sync).

Resume testing when the blocking problem is fixed and the stage passes again.

# 13. Test Case Management & Traceability

Each test case has one or more automated tests whose names begin with the test case ID, so failures in the CI log point straight back to the requirement. scripts/check-docs.js fails the pipeline if any requirement lacks a test case or any test case lacks an automated test.

## Suite 1: Hardware asset management

| Test Case ID | Requirement ID | Title | Pre-conditions | Steps | Expected result | Automated test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-HAM-01 | IT-F-001 | Register asset with generated tag; reject duplicates and invalid data | Logged in as IT Admin | 1. POST /api/v1/assets without a tag. 2. Register a second asset. 3. Register with an explicit tag, then repeat tag and serial. 4. Send invalid cost and category. 5. Try as Technician. | 1. 201, tag HW-YYYY-NNNNNN, status AVAILABLE. 2. Different tag. 3. 201, then 409 for both. 4. 400 listing 2 errors. 5. 403. | tests/hardware.test.js | Pass |
| TC-HAM-02 | IT-F-002 | Check out and check in | Available asset; employee EMP-0101 exists | 1. Check out to EMP-0101. 2. Check out again. 3. Employee lists own assets. 4. Check in, then check in again. 5. Check out to EMP-9999. 6. Read the employee directory as Technician and as Employee. | 1. 200, IN_USE. 2. 409. 3. Asset listed. 4. 200 AVAILABLE, then 409. 5. 404. 6. 200 with only ID, name and department; Employee gets 403. | tests/hardware.test.js | Pass |
| TC-HAM-03 | IT-F-003 | Barcode label and scan lookup | Asset tagged HW-QR-001 | 1. GET label.svg. 2. Decode the bar widths. 3. GET by-tag/hw-qr-001. 4. GET an unknown tag. | 1. 200 image/svg+xml. 2. Decodes to HW-QR-001 with a valid checksum. 3. 200, same asset. 4. 404. | tests/hardware.test.js | Pass |
| TC-HAM-04 | IT-F-004 | Straight-line and WDV depreciation | Asset cost 1200 bought 22-10-2024 | 1. SL with salvage 200, life 5, as of 22-10-2026. 2. WDV with rate 0.25. 3. As-of date before purchase. 4. Unit checks of edge cases. | 1. Age 2, 200 per year, accumulated 400, book 800. 2. Book 675. 3. 400. 4. Never below salvage; invalid salvage, life or age rejected. | tests/hardware.test.js | Pass |

## Suite 2: Software license management and compliance

| Test Case ID | Requirement ID | Title | Pre-conditions | Steps | Expected result | Automated test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-SAM-01 | IT-F-005 | Create license pool with encrypted key | Logged in as IT Admin | 1. POST /api/v1/licenses with 10 seats and a key. 2. Inspect stored record. 3. Send 0, 2.5 and "abc" seats and reversed dates. | 1. 201, 10 available, key masked, no key fields returned. 2. Ciphertext v1:..., no plaintext. 3. 400 each. | tests/licenses.test.js | Pass |
| TC-SAM-02 | IT-F-006 | Allocate, prevent over-allocation, reclaim | License with 2 seats; 3 assets | 1. Allocate to asset 1, repeat. 2. Allocate to asset 2 and 3. 3. Reclaim asset 1, allocate asset 3. 4. 10 concurrent requests for 3 seats. 5. Allocate an expired license. | 1. 201, then 409. 2. 201, then 409 "No available seats". 3. Seat reused. 4. Exactly 3 succeed, 7 get 409. 5. 409. | tests/licenses.test.js | Pass |
| TC-SAM-03 | IT-F-007 | Ingest manifest and reconcile | Asset with MAC, license allocated | 1. Agent posts manifest with duplicate entries. 2. Reconcile; read the reconciliation status as Auditor. 3. Unknown device. 4. Missing and wrong agent key. | 1. 200, matched by MAC, 2 programs. 2. Installed 1, allocated 1, unlicensed program listed; the status read adds no audit entries. 3. 404. 4. 401. | tests/compliance.test.js | Pass |
| TC-SAM-04 | IT-F-008 | Detect blacklisted software | Default blacklist | 1. Manifest with Chrome, BitTorrent.exe, XMRig. 2. Repeat BitTorrent. 3. Blacklist TeamViewer and report it. 4. Resolve an incident. | 1. Two HIGH incidents and notifications. 2. No duplicate. 3. One new incident. 4. Status RESOLVED. | tests/compliance.test.js | Pass |

## Suite 3: Procurement

| Test Case ID | Requirement ID | Title | Pre-conditions | Steps | Expected result | Automated test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-PROC-01 | IT-F-009 | Submit requisition | Logged in as Employee | 1. Submit 2 monitors at 450. 2. Read as owner and as another employee. 3. Submit invalid variants. 4. Submit as Auditor. | 1. 201, PR-YYYY-NNNN, PENDING_MANAGER_APPROVAL, total 900. 2. 200 and 403. 3. 400 each. 4. 403. | tests/procurement.test.js | Pass |
| TC-PROC-02 | IT-F-010 | Three-tier approval, rejection, separation of duties | Pending requisition | 1. Finance approves first; issue PO early. 2. Manager, Director, Finance approve in order. 3. Manager approves own request. 4. Director rejects without and with reason. | 1. 403 and 409. 2. States advance to APPROVED with 3 approvals. 3. 403. 4. 400, then REJECTED; later approval 409. | tests/procurement.test.js | Pass |
| TC-PROC-03 | IT-F-011 | Issue PO and onboard delivery | Fully approved requisitions (hardware and software) | 1. Finance issues PO, then a second. 2. Deliver with wrong serial count, then 2 serials. 3. Software delivery with key. | 1. 201 PO-YYYY-NNNN, then 409. 2. 400, then 2 AVAILABLE assets linked to the PO; requisition DELIVERED. 3. License pool with 5 seats and masked key. | tests/procurement.test.js | Pass |

## Suite 4: Alerts, reports and maintenance

| Test Case ID | Requirement ID | Title | Pre-conditions | Steps | Expected result | Automated test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUD-01 | IT-F-012 | Under-licensing breach alert | License with 2 seats | 1. Three agents report the software. 2. List breach notifications. 3. Reconcile again. | 1. Breach reported, compliance below 100%. 2. One HIGH notification, deficit 1, audit entry. 3. No new notification. | tests/compliance.test.js | Pass |
| TC-AUD-02 | IT-F-013 | Expiry alerts at 60, 30 and 7 days | License and warranty expiring 31-12-2026 | Run the check as of 01-09, 01-11, 05-11, 05-12, 26-12-2026 and 02-01-2027. | Nothing; two LOW (60); nothing; two MEDIUM (30); two HIGH (7); two EXPIRED. | tests/alerts-reports.test.js | Pass |
| TC-AUD-03 | IT-F-014 | Compliance report JSON and CSV | One seat, two installs, one blacklisted program | 1. GET JSON report. 2. Recompute hash. 3. GET CSV. 4. License named =HYPERLINK(...). 5. Employee requests report. | 1. Deficit 1, 1 unallocated install, 1 incident, audit chain valid. 2. Matches contentSha256. 3. Attachment with hash header and correct row. 4. Cell prefixed with '. 5. 403. | tests/alerts-reports.test.js | Pass |
| TC-MAINT-01 | IT-F-015 | Maintenance logging | Available asset | 1. Log an upgrade. 2. Out-of-service repair while checked out. 3. Check in, log repair, try check-out. 4. Complete with extra cost. | 1. 201 COMPLETED. 2. 409. 3. UNDER_REPAIR, check-out 409. 4. Cost 150, asset AVAILABLE, total 235.50. | tests/maintenance.test.js | Pass |
| TC-MAINT-02 | IT-F-016 | Decommission with certificate and seat reclaim | Asset holding 2 license seats | 1. Decommission while checked out. 2. Without certificate; as Technician. 3. Decommission correctly. 4. Check-out, check-in, allocate, telemetry afterwards. | 1. 409. 2. 400; 403. 3. DECOMMISSIONED, certificate stored, 2 seats reclaimed. 4. 409 each. | tests/maintenance.test.js | Pass |

## Suite 5: Non-functional requirements

| Test Case ID | Requirement ID | Title | Pre-conditions | Steps | Expected result | Automated test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-PERF-01 | IT-NF-001 | p95 latency under 50 concurrent clients | 500 seeded assets | 50 clients each send 20 requests (50% reads, 20% searches, 30% creates). | 1,000 responses, no errors, p95 at most 300 ms (values logged). | tests/performance.test.js | Pass |
| TC-REL-01 | IT-NF-002 | Health probes, fault isolation, graceful shutdown | Server running | 1. Call both probes. 2. Trigger a handler fault. 3. Stop during an in-flight request. 4. Start src/index.js as a process and send SIGTERM. | 1. 200 in under 100 ms. 2. 500 without internals; server keeps serving. 3. Request completes. 4. Exit code 0 within 5 s; data file written. | tests/reliability.test.js | Pass |
| TC-SCALE-01 | IT-NF-003 | 50,000 assets and 100,000 seats | Seeded data set | Tag and ID lookup, filtered search, license list, compliance report. | Lookups under 100 ms, search under 1 s, report under 5 s, seat total 100,000 (values logged). | tests/scalability.test.js | Pass |
| TC-AUDIT-01 | IT-NF-004 | Hash-chained audit trail | Data file on disk | 1. Perform actions; read trail and verify. 2. PUT, PATCH, DELETE on the audit endpoint. 3. Mutate an in-memory entry. 4. Edit, edit-and-re-hash, and delete stored entries; verify each. | 1. Entries with actor, role, IP; chain valid. 2. 405. 3. TypeError (frozen). 4. Invalid each time, broken entry identified. | tests/audit.test.js | Pass |
| TC-UX-01 | IT-NF-005 | Automated WCAG 2.1 AA checks | Dashboard files | Check language, labels, skip link, landmarks, live region, tables, headings, inline code, text-token contrast (4.5:1) including tinted status pills, graphic-mark contrast (3:1), identical OS-dark and toggle-dark tokens, focus style; fetch the page and its assets. | All checks pass; page served with CSP. | tests/accessibility.test.js | Pass |
| TC-DR-01 | IT-NF-006 | Crash recovery and encrypted backup restore | Data file and backup directory | 1. Write data, crash without flushing, restart. 2. Back up, delete data file, restore, restart. 3. Tampered backup and wrong key. | 1. Data present (RPO). 2. Data, encrypted key and audit chain intact; time logged (RTO). 3. Both refused. | tests/reliability.test.js | Pass |

## Suite 6: Security

| Test Case ID | Requirement ID | Title | Pre-conditions | Steps | Expected result | Automated test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-SEC-01 | PRJ-SR-001 | TLS 1.3 only, HSTS, HTTP redirect | Self-signed certificate generated with openssl | 1. TLS 1.3 client. 2. Client limited to TLS 1.2. 3. Plain HTTP to the redirect port. | 1. 200 over TLSv1.3 with HSTS. 2. Handshake refused. 3. 301 to the HTTPS URL. | tests/security.test.js | Pass |
| TC-SEC-02 | PRJ-SR-002 | JWT validation and RBAC | Employee token | Send no token, tampered payload, alg=none, expired and foreign-key tokens; employee calls admin and asset endpoints; disable the account. | 401 for each bad token; 403 for wrong role; 15-minute expiry; disabled account 401 at once. | tests/security.test.js | Pass |
| TC-SEC-03 | PRJ-SR-003 | Key masking, encryption and controlled reveal | License with key | Read as Technician and Auditor, Employee; reveal as IT Admin and Super Admin; check audit and store; tamper with ciphertext. | Masked only; 403 for Employee and IT Admin; Super Admin sees key, reveal audited; no plaintext stored; tampering detected. | tests/security.test.js | Pass |
| TC-SEC-04 | PRJ-SR-004 | Input validation and hardening headers | IT Admin token | Unknown field, __proto__, markup tag, XSS text, injection search, text/plain, malformed JSON, 200 KB body, traversal paths, dashboard source scan. | 400, 400, 400, stored as JSON with CSP/nosniff/DENY, literal match, 415, 400, 413, 404, no HTML-injection APIs. | tests/security.test.js | Pass |
| TC-SEC-05 | PRJ-SR-005 | Brute-force lockout and rate limiting | Controllable clock | 5 wrong passwords, 6th, correct password, other account, advance 15 min; API limit of 5 per minute. | 401 x5, 429 with Retry-After, 429, 200, lockout audited, 200 after expiry; 6th API call 429. | tests/security.test.js | Pass |

# 14. Test Metrics & Reporting

Metrics collected

Test cases executed / planned (target 100%).

Test cases passed / executed (target 100%).

Requirement coverage: requirements with at least one passing test case / total requirements (target 100%, enforced by scripts/check-docs.js).

Line coverage from npm run coverage (reported for information).

Performance figures (p50, p95, p99, throughput) and scalability timings from test diagnostics.

Defect density and defect ageing from GitHub Issues.

Reports

Every CI run: per-Node-version TAP results and coverage output as artifacts, and a summary table in the GitHub Actions job summary generated from the real results.

Final Test Summary Report at the end of UAT.

Execution record (22-10-2026, local): all 27 test cases (34 automated tests, including the demo-data test) passed on Node.js 18, 20 and 22; lint, SAST, dependency audit and documentation integrity checks passed; the build and the staging smoke test passed against the packaged build.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead | Dilipan Y |  |
| Product Owner |  |  |